|  |  | Sprint Report |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Book loan management project By Eugene ETOUNDI II |  |  |  |  |
|  |  |  |  | 26/01/2024 — SOFTWARE ENGINEERING PROCESSES — Supervised by JOSÉ ANTONIO GALLUD LÁZARO |  |  |  |  |

Contents

I.	Introduction and Objectives of the Project	3

II.	Sprint reports	3

A.	Sprint 1: Implement the base architecture of a generic software as a service (SaaS)	3

1.	Sprint prep meeting:	3

2.	Development of the sprint:	4

3.	Meeting at the end of the sprint:	7

B.	Sprint 2: Users	8

1.	Sprint prep meeting:	8

2.	Development of the sprint:	9

3.	Meeting at the end of the sprint:	10

C.	Sprint 3: Project Design	10

1.	Sprint prep meeting:	10

2.	Development of the sprint:	12

3.	Meeting at the end of the sprint:	12

III.	Attachments	12

1.	Burnup sprint 2 report	12

2.	Burnup sprint 3 report	12

3.	Sprint 2 Burndown graph	13

4.	Velocity ratio	13

# Introduction and Objectives of the Project

As part of the Software Engineering course, I have undertaken the development of a sophisticated Loan Management Web Application. This project addresses the intricate requirements associated with managing loans of books in a seamless and organized manner.

The primary focus of our application is to streamline the processes related to the borrowing and lending of books within a library or similar facility. The system will cater to the needs of both users seeking to borrow books and administrators responsible for overseeing the lending process. By leveraging cutting-edge technologies and following industry best practices, I aim to deliver a robust and scalable solution that meets the highest standards of software engineering.

Key Features:

- User Management: Efficient handling of user registrations, logins.

- Book Catalog: A comprehensive cataloging system that allows administrators to manage books, their availability, and associated details.

- Loan :

  - Create a book

  - Create a loan

  - Return a book

  - Add copy(ies) of a book

  - Remove copy(ies) of a book

  - Search a book and a loan with a key word

  - Notification to every connected user about a new book added

  - Log management

- Improvements on the view.

Through this project, I aim not only to develop a functional loan management system but also to hone our skills as aspiring software engineers, ready to contribute to the technological landscape. I invite you to embark on this journey with me as I explore the intricacies of software engineering in the development of our Loan Management Web Application.

# Sprint reports

## Sprint 1: Implement the base architecture of a generic software as a service (SaaS)

### Sprint prep meeting:

#### With the product owner: objective/user stories/acceptances tests

- Objective:

  - The objective of Sprint 1 is to implement the initial version of user management functionality, focusing on core features that allow basic user interactions.

- User Stories:

  - As a new user, I want to be able to register with a nickname to access the system.

  - As an existing user, I want to log in using my registered nickname.

  - As an administrator, I want to retrieve a list of system users.

  - As an administrator, I want to check if a user is active.

  - As an administrator, I want the ability to delete a user by their nickname.

  - As a developer, I want to perform various queries related to users for system maintenance purposes.

- Acceptance Tests:

  - User Registration:

    - Scenario 1: User successfully registers with a unique nickname.

    - Scenario 2: User registration fails if the nickname is already in use.

  - User Login:

    - Scenario 1: User successfully logs in with a valid nickname.

    - Scenario 2: User login fails with an invalid nickname or password.

  - Retrieve User List:

    - Scenario 1: Administrator successfully retrieves a list of users.

    - Scenario 2: Retrieving the user list fails for unauthorized users.

  - Check User Activity:

    - Scenario 1: Administrator successfully checks if a user is active.

    - Scenario 2: Checking user activity fails for unauthorized users.

  - Delete User:

    - Scenario 1: Administrator successfully deletes a user by nickname.

    - Scenario 2: Deleting a user fails for unauthorized users.

#### From the team: detailed estimated tasks/hours

- User Management Module Setup:

  - Set up the initial structure for the user management module.

  - Estimated Hours: 4

- User Registration and Login Implementation:

  - Implement the functionality for user registration and login.

  - Estimated Hours: 12

- Retrieve User List Implementation:

  - Implement the functionality to retrieve a list of users.

  - Estimated Hours: 8

- Check User Activity Implementation:

  - Implement the functionality to check if a user is active.

  - Estimated Hours: 6

- Delete User Implementation:

  - Implement the functionality to delete a user by nickname.

  - Estimated Hours: 8

### Development of the sprint:

- Testing with Jasmine:

- Test Automation Setup:

- Configured Jasmine as the testing framework for automated testing.

- Set up test suites and specifications to organize test cases.

  - Unit Testing:

- Conducted unit tests for individual components of the user management module.

- Ensured that functions like user registration, login, retrieval, and deletion were tested in isolation.

- Diagram:

  - Class Diagram:

  - Architecture Diagram:

  - Activity Diagram login:

  - Activity Diagram createBook

  - Activity diagram loanBook

### Meeting at the end of the sprint:

#### Review (with the product owner): show the increase.

- Present the functionality allowing users to register with a nickname and log in.

- Highlight any additional features or improvements made based on the teacher's input.

- Demonstrate the ability to retrieve a list of users, check user activity, and delete users.

- Address any questions or concerns raised by the teacher regarding these operations.

#### Retrospective (of the team): sprint burndown is discussed.

- Display the Sprint Burndown chart depicting planned versus actual work completed throughout the sprint.

- Discuss the team's achievements during the sprint, such as completing planned tasks and meeting objectives.

## Sprint 2: Users

- Sprint prep meeting:

- With the product owner: objective/user stories/acceptances tests

- Objective:

  - The objective of Sprint 2 is to enhance the application's functionality by managing the application state with cookies, implementing third-party authorization (Google), securing data access with MongoDB, and introducing features for user registration, confirmation, encryption, security, and logout.

- User Stories:

  - As a user, I want my application state to be managed efficiently using cookies for a seamless experience.

  - As a user, I want the option to log in using my Google credentials for quick and secure access.

  - As a developer, I want to establish a data access layer with MongoDB for efficient and scalable data storage.

  - As a user, I want a simplified registration process with the option to confirm my account via a confirmation link received by email.

  - As a user, I want my password to be securely encrypted to protect my account information.

  - As a user, I want access to secure routes, ensuring only registered users can use the system.

  - As a user, I want the ability to log out securely to protect my session.

- Acceptance Tests:

  - Application State with cookies:

    - Verify that the application state is managed effectively using cookies.

    - Ensure that users can navigate seamlessly between different sections without loss of data.

  - Third-Party Authorization (Google):

    - Confirm that users can log in using their Google credentials securely.

    - Validate that user information is retrieved and stored appropriately.

  - Data Access Layer with MongoDB:

    - Ensure that MongoDB is integrated into the application for efficient data storage.

    - Verify that data retrieval and manipulation operations work as expected.

  - Local User Registration:

    - Test the local user registration process, including form validation and user creation.

    - Confirm that user details are stored securely in the database.

  - Account Confirmation by Email:

    - Validate that users receive a confirmation email with a link for account verification.

    - Confirm that clicking the verification link successfully activates the user account.

  - Password Encryption:

    - Test the encryption of user passwords to ensure security.

    - Validate that encrypted passwords match the expected format.

  - Secure Routes:

    - Test the implementation of secure routes to prevent unauthorized access.

    - Ensure that only registered users can access protected sections.

  - Logout Functionality:

    - Validate the secure logout functionality.

    - Confirm that users are logged out, and session data is appropriately cleared.

- From the team: detailed estimated tasks/hours

- Manage Application State with Cookies:

  - Implement client-side and server-side logic for managing the application state with cookies.

  - Estimated Hours: 10

- Implement Third-Party Authorization (Google):

  - Integrate Google OAuth for user authentication.

  - Implement the necessary backend and frontend components.

  - Estimated Hours: 16

- Implement Data Access Layer with MongoDB:

  - Set up MongoDB integration, including schema design and CRUD operations.

  - Ensure proper handling of data retrieval and storage.

  - Estimated Hours: 20

- Implement Google One Tap:

  - Integrate Google One Tap for a streamlined authentication experience.

  - Implement frontend components for Google One Tap.

  - Estimated Hours: 12

- Implement Local User Registration:

  - Develop the user registration form and backend logic.

  - Include form validation and error handling.

  - Estimated Hours: 14

- Implement Account Confirmation by Email:

  - Set up email services for sending confirmation emails.

  - Implement backend logic to process confirmation links.

  - Estimated Hours: 18

- Encrypt User Password:

  - Implement password encryption for user security.

  - Ensure that encrypted passwords adhere to security standards. - Estimated Hours: 8

- Development of the sprint:

- Ensure that the application state is managed effectively using cookies.

- Validate that users can securely log in using their Google credentials.

- Confirm the proper functioning of data access with MongoDB.

- Verify the integration of Google One Tap for streamlined authentication.

- Validate the local user registration process.

- Confirm that users receive and successfully confirm their accounts via email.

- Ensure the secure encryption of user passwords.

- Confirm the implementation of secure routes.

- Validate the logout functionality.

- Meeting at the end of the sprint:

- Review (with the product owner): show the increase

  - Present the application state management using cookies, emphasizing a seamless user experience.

  - Demonstrate Google OAuth integration for secure and convenient user authentication.

  - Highlight the functionality of the MongoDB data access layer, emphasizing efficiency and scalability.

  - Showcase additional features, including local user registration, account confirmation via email, password encryption, secure routes, and logout.

- Retrospective (of the team): sprint burndown is discussed

  - Evaluate the progress made during the sprint by reviewing the Sprint Burndown chart.

  - Display and analyse the Sprint Burndown chart, comparing planned versus actual progress.

  - Identify any deviations or trends that require attention or improvement.

## Sprint 3: Project Design

- Sprint prep meeting:

- With the product owner: objective/user stories/acceptances tests

- Objective:

  - The objective of Sprint 3 is to enhance the system's security by implementing secret keys management for sensitive information. Additionally, improvements to the user interface, WebSocket integration for real-time communication, end-to-end testing with Playwright, activity logging, and decoupling the client and server will be addressed.

- User Stories:

  - As a system administrator, I want sensitive information to be managed securely with the implementation of secret keys.

  - As a user, I want an improved user interface with the addition of modal elements for enhanced user experience.

  - As a user, I want real-time updates on system events, such as book additions, through WebSocket integration.

  - As a QA engineer, I want to perform end-to-end testing using Playwright to ensure comprehensive test coverage.

  - As a system administrator, I want to log user actions for auditing and monitoring purposes.

  - As a developer, I want to decouple the client and server components for better maintainability and scalability.

- Acceptance Tests:

  - Secret Keys Management:

    - Verify that sensitive information is appropriately managed with the implementation of secret keys.

    - Ensure that access to sensitive data is restricted and follows best security practices.

  - Improved User Interface:

    - Test the user interface improvements, including the addition of modal elements.

  - WebSocket Integration:

    - Validate real-time communication between the server and clients through WebSocket integration.

    - Test scenarios where clients receive instant notifications, such as book additions.

  - End-to-End Testing with Playwright:

    - Create Playwright scripts to cover end-to-end testing scenarios for critical system functionalities.

    - Ensure that Playwright tests cover a wide range of user interactions and edge cases.

  - Activity Logging:

    - Test the implementation of activity logging to save user actions.

    - Verify that logs capture relevant information for auditing purposes.

  - Decoupling Client and Server:

    - Test the decoupling of client and server components to ensure independence.

    - Confirm that changes on one side do not negatively impact the other.

- From the team: detailed estimated tasks/hours

- Secret Keys Management:

  - Implement a secure mechanism for managing secret keys.

  - Estimated Hours: 12

- User Interface Improvements:

  - Add modal elements to the user interface for additional improvements.

  - Estimated Hours: 8

- WebSocket Integration:

  - Integrate WebSocket communication for real-time updates.

  - Implement server and client components for WebSocket functionality.

  - Estimated Hours: 16

- End-to-End Testing with Playwright:

  - Develop Playwright scripts to cover end-to-end testing scenarios.

  - Execute tests and address any issues identified during testing.

  - Estimated Hours: 20

- Activity Logging Implementation:

  - Implement activity logging to record user actions.

  - Ensure logs contain relevant information for auditing.

  - Estimated Hours: 14

- Decoupling Client and Server:

  - Modify the architecture to achieve decoupling between client and server.

  - Refactor code and update dependencies to support the decoupling.

  - Estimated Hours: 18

- Development of the sprint:

- Ensure the secure management of sensitive information with secret keys.

- Validate the enhanced user interface with modal elements.

- Verify real-time communication through WebSocket integration.

- Ensure comprehensive end-to-end test coverage using Playwright.

- Validate the implementation of activity logging for user actions.

- Test the decoupling of client and server components.

- Conduct end-to-end testing to ensure the seamless integration of all implemented features.

- Meeting at the end of the sprint:

#### Review

- Submission and evaluation of the project

- Making a video presentation

# Attachments

- Burnup sprint 2 report

- Burnup sprint 3 report

- Sprint 2 Burndown graph

- Velocity ratio