|  |  | Sprint Report |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Book loan management project By Eugene ETOUNDI II |  |  |  |  |
|  |  |  |  | 30/11/2023 — SOFTWARE ENGINEERING PROCESSES — Supervised by JOSÉ ANTONIO GALLUD LÁZARO |  |  |  |  |

Contents

I.	Introduction and Objectives of the Project	3

II.	Sprint reports	3

A.	Sprint 1: Title	3

1.	Sprint prep meeting:	3

2.	Development of the sprint:	3

3.	Meeting at the end of the sprint:	3

B.	Sprint 2: Title	3

1.	Sprint prep meeting:	3

2.	Development of the sprint:	3

3.	Meeting at the end of the sprint:	3

C.	Sprint 3: Title	3

1.	Sprint prep meeting:	3

2.	Development of the sprint:	4

3.	Meeting at the end of the sprint:	4

III.	Attachments	4

# Introduction and Objectives of the Project

As part of the Software Engineering course, I have undertaken the development of a sophisticated Loan Management Web Application. This project addresses the intricate requirements associated with managing loans of books in a seamless and organized manner.

The primary focus of our application is to streamline the processes related to the borrowing and lending of books within a library or similar facility. The system will cater to the needs of both users seeking to borrow books and administrators responsible for overseeing the lending process. By leveraging cutting-edge technologies and following industry best practices, I aim to deliver a robust and scalable solution that meets the highest standards of software engineering.

Key Features:

- User Management: Efficient handling of user registrations, logins, and profiles to ensure a personalized experience.

- Book Catalog: A comprehensive cataloging system that allows administrators to manage books, their availability, and associated details.

- Loan Processing: Simplified procedures for users to request loans, and for administrators to approve and manage loan requests.

- Notifications: Automated notifications to users for loan approvals, due dates, and other relevant updates.

Through this project, I aim not only to develop a functional loan management system but also to hone our skills as aspiring software engineers, ready to contribute to the technological landscape. I invite you to embark on this journey with me as I explore the intricacies of software engineering in the development of our Loan Management Web Application.

# Sprint reports

## Sprint 1: Title

### Sprint prep meeting:

#### With the product owner: objective/user stories/acceptances tests

- Objective:

  - The objective of Sprint 1 is to implement the initial version of user management functionality, focusing on core features that allow basic user interactions.

- User Stories:

  - As a new user, I want to be able to register with a nickname to access the system.

  - As an existing user, I want to log in using my registered nickname.

  - As an administrator, I want to retrieve a list of system users.

  - As an administrator, I want to check if a user is active.

  - As an administrator, I want the ability to delete a user by their nickname.

  - As a developer, I want to perform various queries related to users for system maintenance purposes.

- Acceptance Tests:

  - User Registration:

    - Scenario 1: User successfully registers with a unique nickname.

    - Scenario 2: User registration fails if the nickname is already in use.

  - User Login:

    - Scenario 1: User successfully logs in with a valid nickname.

    - Scenario 2: User login fails with an invalid nickname or password.

  - Retrieve User List:

    - Scenario 1: Administrator successfully retrieves a list of users.

    - Scenario 2: Retrieving the user list fails for unauthorized users.

  - Check User Activity:

    - Scenario 1: Administrator successfully checks if a user is active.

    - Scenario 2: Checking user activity fails for unauthorized users.

  - Delete User:

    - Scenario 1: Administrator successfully deletes a user by nickname.

    - Scenario 2: Deleting a user fails for unauthorized users.

#### From the team: detailed estimated tasks/hours

- User Management Module Setup:

  - Set up the initial structure for the user management module.

  - Estimated Hours: 4

- User Registration and Login Implementation:

  - Implement the functionality for user registration and login.

  - Estimated Hours: 12

- Retrieve User List Implementation:

  - Implement the functionality to retrieve a list of users.

  - Estimated Hours: 8

- Check User Activity Implementation:

  - Implement the functionality to check if a user is active.

  - Estimated Hours: 6

- Delete User Implementation:

  - Implement the functionality to delete a user by nickname.

  - Estimated Hours: 8

### Development of the sprint:

- Testing with Jasmine:

- Test Automation Setup:

- Configured Jasmine as the testing framework for automated testing.

- Set up test suites and specifications to organize test cases.

  - Unit Testing:

- Conducted unit tests for individual components of the user management module.

- Ensured that functions like user registration, login, retrieval, and deletion were tested in isolation.

- Diagram:

  - Class Diagram:

  - Architecture Diagram:

### Meeting at the end of the sprint:

#### Review (with the product owner): show the increase

- Present the functionality allowing users to register with a nickname and log in.

- Highlight any additional features or improvements made based on the teacher's input.

- Demonstrate the ability to retrieve a list of users, check user activity, and delete users.

- Address any questions or concerns raised by the teacher regarding these operations.

#### Retrospective (of the team): sprint burndown is discussed

- Display the Sprint Burndown chart depicting planned versus actual work completed throughout the sprint.

- Discuss the team's achievements during the sprint, such as completing planned tasks and meeting objectives.

## Sprint 2: Title

- Sprint prep meeting:

- With the product owner: objective/user stories/acceptances tests

- From the team: detailed estimated tasks/hours

- Development of the sprint:

Explain some of the development of the sprint: test, communication diagram of the design

- Meeting at the end of the sprint:

- Review (with the product owner): show the increase

- Retrospective (of the team): sprint burndown is discussed

## Sprint 3: Title

- Sprint prep meeting:

- With the product owner: objective/user stories/acceptances tests

- From the team: detailed estimated tasks/hours

- Development of the sprint:

Explain some of the development of the sprint: test, communication diagram of the design

- Meeting at the end of the sprint:

- Review (with the product owner): show the increase

- Retrospective (of the team): sprint burndown is discussed

# Attachments